Equipment Assistance Program (EAP) – Statement of Work (SOW)

Version 1.0
Date: 30/11/2025
Prepared for: Client

1. Project Overview

The Client operates approximately 170 Windows-based PCs, running:

- Windows XP

- Windows 10 IoT Enterprise LTSC 21H2 (OS build 19044.x)

These PCs host critical production and equipment-control applications where operators manually respond to alarms, click confirmations, and navigate repetitive screens.

Since no OS upgrades are planned, the solution must run on both XP and Win10 IoT with minimal resource usage.

The project will design and implement a custom Equipment Assistance Program (EAP) running as a Windows service that:

- Monitors screen content

- Uses OCR to detect conditions

- Triggers automated actions (mouse clicks, navigation, API calls)

- Operates without RDP

- Supports remote configuration and monitoring

2. Objectives

The key objectives are:

- Provide a configurable, rules-driven automation framework.

- Reduce human response time to alarms and events.

- Ensure compatibility with legacy hardware (e.g., Intel i3-3220).

- Minimize CPU/RAM usage to avoid impacting existing applications.

- Provide reliable remote monitoring without RDP.

- Achieve consistent and safe automated actions.

3. Project Scope

3.1 Functional In-Scope

1. EAP Agent (Windows Service)

- Developed in Python (2.7-compatible subset) or Java 8, depending on XP constraints.

- Runs as a background Windows service.

- Auto-recover and auto-start supported.

- Compatible with Windows XP and Windows 10 IoT LTSC.

2. Screen Monitoring & OCR

- Periodic or event-driven region-based screen captures.

- OCR using:

  - Tesseract 3.x (XP-compatible)

  - Tesseract 5.x (for Win10 IoT)

- Configurable:

  - Regions (x,y,width,height)

  - OCR patterns (exact, partial, regex)

- Target OCR evaluation: ~1 second, depending on hardware.

3. Configurable Rule Engine

Rules mapping OCR detections to actions including:

- Mouse click automation

- Navigation sequences

- Outbound HTTP/REST API calls

- Multi-step chained actions (e.g., “detect alarm → acknowledge → call API”)

Rules stored as:

- Local JSON/YAML files, or

- Centralized remote configuration (optional, TBD)

4. Automated Mouse & Keyboard Actions

- Automated local mouse clicks at configured coordinates.

- Basic keyboard input for simple sequences.

- Optional “safe mode” for critical actions requiring confirmation.

5. API Integration

- HTTP/REST outbound calls.

- Configurable:

  - URLs

  - Headers

  - Method (GET/POST)

  - Payload formats (JSON/XML)

- Retry logic, backoff, and timeout handling.

6. Remote Operation (No RDP)

- Agent executes actions locally without RDP sessions.

- Remote updates using centralized configuration (if enabled).

7. Keep-Alive / Heartbeat

- Periodic heartbeat to Client endpoint with:

  - Version

  - Last run

  - Last rule executed

  - System health indicators

8. Logging & Diagnostics

- Structured logs for:

  - OCR detections

  - Rule evaluations

  - Mouse & keyboard actions

  - API call success/failure

  - Errors and exceptions

- Log rotation to prevent disk overflow.

9. Documentation & Knowledge Transfer

Includes:

- Deployment guides (XP + Win10 IoT)

- Configuration guides

- User manual for operations

- Admin & support runbook

- KT/training sessions for Client IT and operations teams

3.2 Non-Functional Requirements

Performance

- <5% CPU usage target during idle.

- <15% CPU usage during OCR bursts (subject to screen size & frequency).

Compatibility

- Support XP library constraints.

- Support Win10 IoT modern runtimes.

- No OS modifications permitted.

Reliability

- Service auto-restart.

- Safe fallback modes.

- No disruption to equipment software.

Security

- No RDP.

- Follows Client guidelines for:

  - API credentials

  - Service accounts

  - Local permissions

  - Data retention

3.3 Out of Scope

- OS upgrades or patching.

- Hardware replacement.

- New backend system development.

- Modifications to existing production applications.

- Full enterprise monitoring suite (beyond heartbeat).

4. Project Approach & Phases

Phase 1 – Discovery & Design

- Confirm XP vs Win10 counts among 170 PCs.

- Document critical workflows/screens.

- Finalize:

  - OCR engine strategy

  - Architecture (Java vs Python)

  - Rules model

  - Deployment method (installer/package)

- Design technical architecture.

Deliverables:

- Architecture document

- OCR feasibility report

- Rules engine specification

Phase 2 – Prototype

- Build prototype on XP and Win10 IoT machines.

- Demonstrate:

  - Screen capture

  - OCR detection

  - Configurable rule → mouse click → API call trigger

Deliverables:

- Prototype binary

- Prototype test result document

Phase 3 – Build & System Testing

- Build full EAP agent.

- Implement:

  - Rules engine

  - Logging

  - Service layer

  - Health monitoring

  - Config management

- Test on actual XP and IoT hardware.

Deliverables:

- EAP agent (beta)

- System test report

Phase 4 – UAT & Pilot Deployment

- Deploy to 10–20 pilot PCs.

- Support UAT cycles.

- Stabilize configuration and rules.

Deliverables:

- UAT Test Plan & Test Cases

- UAT Issue Tracker

- Pilot deployment summary

Phase 5 – Rollout & Handover

- Production rollout to all ~170 PCs.

- Training + KT sessions.

- Final documentation handover.

Deliverables:

- Final installer

- Final documentation set

- KT/training completion

5. Roles & Responsibilities

Vendor

- Design & develop EAP agent.

- Provide installer and configuration tools.

- Conduct unit, integration, system testing.

- Support UAT and rollout.

- Deliver all agreed documentation.

- Conduct KT sessions.

Client

- Provide XP and Win10 IoT testing machines.

- Provide workflows, screen mappings, and rules.

- Provide API details and credentials.

- Support access approvals and installation permissions.

- Perform UAT and provide feedback.

- Lead final deployment across 170 PCs (Vendor support as required).

6. Assumptions & Dependencies

- Client provides admin rights on representative machines.

- API endpoints will be stable and reachable.

- Number of workflows/rules will be defined during Discovery.

- Increase in rule complexity may increase effort.

- Network constraints (firewalls, proxies) will be clarified in Discovery.

7. Deliverables List

- EAP Agent Windows service (XP + Win10 compatible)

- Installer (MSI/EXE)

- Configuration templates

- Technical Design Document

- Deployment Guide

- Configuration Guide

- User/Operator Manual

- Admin/Support Runbook

- UAT Test Plan

- UAT Summary Report

- KT/Training sessions & materials

8. Acceptance Criteria

- EAP installs and auto-starts on XP and Win10 IoT.

- OCR and rules execute with agreed performance.

- Rules produce correct automated navigation & API actions.

- Heartbeat visible from the server endpoint.

- Logs and diagnostics operate per specification.

- All documentation submitted.

- Client UAT sign-off obtained.